ProcessHub

Process handbook

C.09 · Program Request Approval

Working version (may contain changes not yet approved)

Generated on 29 October 2026 by Omar Owner

Contents

C.09  Program Request Approval

# C.09  Program Request Approval

## Description

No description.

## Process details

| Code | C.09 |
| --- | --- |
| Category | Core |
| Status | Draft |
| Owner | Omar Owner |
| Department | — |
| Version | — |
| Version label | — |
| Approved on | — |
| Approved by | — |
| Published on | — |

## Process diagram

## Steps

| # | Step | Type | Role | IT system | Description | Attributes |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Create program request (draft) | Task | Requester (Employee) | CRM (Salesforce) | In Program Requests > New: program name, description, justifications, strategic objective, program type (digital / non-digital), source of suggestion, nature (new / continuation), delivery options with advantages and disadvantages, link to internal operations or services, and the four 1–5 priority criteria. | Processing: 30 min Waiting: 0 min SLA: 1 h Frequency: 4 / month Cost: 20 |
| 2 | Answer screening questions | Task | Requester (Employee) | — | — | Processing: 20 min Waiting: 0 min SLA: 40 min Frequency: 4 / month Cost: 15 |
| 3 | Classify as Project or Initiative and score priority | System step | PMS (Salesforce) | — | Project when all screening answers are Yes and the approximate budget is at least AED 50,000 (threshold maintained by PM Office); otherwise Initiative. Evaluation Score and priority band are calculated from the four criteria. | — |
| 4 | Upload cost estimation file | Task | Requester (Employee) | — | Cost Estimation File action: upload the available quotation and enter the estimated budget with Year 1–4 costs (must equal the estimated budget) and expected start and end dates (within 3 years). | Processing: 1 h Waiting: 1 d SLA: 2 d 2 h Frequency: 2 / month Cost: 40 |
| 5 | Upload project scope (template) | Task | Requester (Employee) | Document Management | Download the Project Scope template, complete it and upload it. The Administration Department is notified by email to collect quotations. | Processing: 2 h Waiting: 1 d SLA: 2 d 4 h Frequency: 2 / month Cost: 60 |
| 6 | Complete budget details and submit for approval | Task | Requester (Employee) | CRM (Salesforce) | Fill the budget breakdown, cost sharing, operating costs and expected financial return, then Submit for Approval with a comment. Also used to resubmit after a return for correction. | Processing: 15 min Waiting: 0 min SLA: 30 min Frequency: 4 / month Cost: 10 |
| 7 | Collect and upload supplier quotations | Task | Administration Department | Document Management | Open the request from the email link, use Upload Quotations to attach all quotations with a comment. Status becomes Quotations Uploaded and the request returns to the requester. | Processing: 4 h Waiting: 2 d SLA: 4 d 8 h Frequency: 2 / month Cost: 90 |
| 8 | Review request (Section Manager) | Approval | Section Manager | — | Check section-level alignment and completeness. Approve, Reject or Return for Correction (comment required). | Processing: 1 h Waiting: 1 d SLA: 2 d 2 h Frequency: 4 / month Cost: 80 |
| 9 | Review request (Department Director) | Approval | Department Director | — | Validate departmental priority and resource alignment. Approve, Reject or Return for Correction. | Processing: 1 h Waiting: 2 d SLA: 4 d 2 h Frequency: 4 / month Cost: 100 |
| 10 | Review request (PM Office) | Approval | PM Office (Strategy Office) | — | Check methodology adherence, classification, evaluation score and strategic alignment. Approve, Reject or Return for Correction. | Processing: 2 h Waiting: 2 d SLA: 4 d 4 h Frequency: 4 / month Cost: 150 |
| 11 | Create Project / Initiative record | System step | PMS (Salesforce) | — | PMS Project created automatically (ID PROJ-SPMO-YYYY-NNN), stage Initiation, linked to the request. | — |
| 12 | Confirm budget availability | Approval | Budget Section | — | Validate financial feasibility and record the Approved Budget. Approve or Reject. | Processing: 1 h 30 min Waiting: 2 d SLA: 4 d 3 h Frequency: 2 / month Cost: 120 |
| 13 | Endorse program (DG Office) | Approval | DG Office | — | Strategic endorsement of programs above AED 50,000. Approve, or return for correction. | Processing: 1 h Waiting: 3 d SLA: 6 d 2 h Frequency: 1 / month Cost: 250 |
| 14 | Notify requester (bilingual email) | Notification | PMS (Salesforce) | — | Approval outcome and link to the new project, in English and Arabic. | — |

## Linked documents

No linked documents.